## Slide 1
Presented by:
Laine Perry, Keyur Shah, Gowtham Reddy Kota, Sruthi Kalidindi
Happy Valley Kennel, Inc

## Slide 2: Project Overview 04 05 06 01 02 03 Objectives and Description Project Environment Preliminary Investigation Schedule Budget Documentation and Communication
Timeline
Milestones
Total Cost of Ownership
Estimated Costs
Procedures and Organization
Purpose
Project History
Scope
Participants
Problems and Opportunities
Constraints and Vision
Findings and Analysis
Preliminary Solutions/Ideas
Feasibility
LP

## Slide 3: PROJECT DESCRIPTION

## Slide 4: Project Objectives
Improve the current system and streamline day-to-day operations
Automate “Reservation and Care System”
Retain good customers through data visualization
Seek Operations Manager
LP

## Slide 5: Project History MANUALLY INTENSIVE MANUAL TRACKING NO WEBSITE OR DATABASE
LP

## Slide 6: PROJECT HISTORY
Relies heavily on handwritten and verbal communication
  Human error
  Inconsistency
75% of appointments are made via telephone
Reservation Process
  Customer arrives
  Kennel Card updated/created
  Contract is drawn manually using Kennel Card data
  Pet is assigned to run
LP

## Slide 7: SCOPE OF PROJECT
Main Process: Happy Valley Kennel
  Reservations/Bookings
  Run Placement
External
  Customers
  Suppliers
  Veterinarians
LP

## Slide 8: CURRENT SCOPE
LP

## Slide 9: CURRENT SCOPE
LP

## Slide 10: PROJECT ENVIRONMENT

## Slide 11: PARTICIPANTS
Management – Direct Users, Sponsors or Managers of the System
  Jim – Owner
  Sally – Owner
  Part-time Employees
Non-Management – Direct/End Users of the System
  Customers
  Example: Willis’s – Customer
Project Team Members
  Laine Perry
  Keyur shah
  Gowtham reddy Kota
  Sruthi kalidindi

## Slide 12: PROBLEMS
Distinguishing good customers and less desirable customers
  Example: Customers may not show up to their appointments
  Example: Customer does not honour contract and leaves dog at kennel
Manually intensive processes
  Leads to errors in data
  Potential to misplace records of customers and pets
  Time-intensive
No policy to prevent animals from getting sick
  No vaccination records required
  “Good” customers may not return if their pet gets sick after stay

## Slide 13: OPPORTUNITIES
Development of website
  Easy to manage booking system
  Assists in reporting on bad customers and retaining good customers
  Provides safe storage for customer records
  Online connection with potential customers
  Reduces manual work through automating booking process and tools such as the kennel card and kennel log
Hiring full-time Operations manager
  Takes care of day-to-day operations
  Updates website (i.e. updates basic information, posts photos, etc.)
Retaining “good” customers
  Offering discounts to loyal customers
  Developing a loyalty program
  Potential to create policies to require certain vaccinations or health checks for pets. Owners will feel safe knowing their dog is surrounded by other healthy pets.

## Slide 14: PROJECT CONSTRAINTS
Current employees may not have the skill/knowledge to operate a new system.
Limitation on budget may not be sufficient for all requests
Time will need to be spent to train new employees as well as existing employees on the new system.
Addition of new features or additional requests could impact the critical path for this project. Could risk a decrease in quality performance.
Failure to anticipate potential risks or problems may affect timeline.

## Slide 15
The vision of the project is to create an information system for Happy Valley Kennels Inc. and help them to compete with their competitors by providing them with the best information system and benchmark their service offerings.
Project Vision

## Slide 16: PRELIMINARY INVESTIGATION

## Slide 17
Companies must not forget the feasibility through accurate research. One way to assess your ability to accept and work with your baby care unit is to perform a SWOT analysis to look at its strengths, weaknesses, opportunities, and threats.
STRENGTHS: less competition, experience, lower cost
WEAKNESSES: lack of technology knowledge,lack of marketing
OPPORTUNITIES: Once your organisation will become worthwhile there are numerous opportunities ahead for expanding business
THREATS: Competition is certainly considered one of the largest threats to any new Pet care center
FINDINGS AND ANALYSIS

## Slide 18: PRELIMINARY SOLUTIONS AND IDEAS
DEVELOP WEBSITE
Using the phone as the primary tool to schedule a visit is time-consuming for employees and can take away from the provided care of pets. Phone calls also limit the number of customers who can schedule appointments.
Since the internet is widely available, using an online form through a website saves time for both the customer and employees. Phone calls and walk-ins will still be available but less common.
Additionally, a website provides numerous opportunities to keep customers up to date on promotions, events, hours, or provide images of the facility.

## Slide 19: PRELIMINARY SOLUTIONS AND IDEAS (cont.)
A website can replace your current Kennel Card filing system. A website will provide storage to record details about individual pets and customers.
A database can hold information about individual pets and customers.
Example: A single pet ID can identify information such as food preferences, vaccinations, allergies, owner’s address, emergency number, special request , type of breed, and also details of run time; all data is retrieved from online form to this system
A database provides a source to use when creating visual representations of data for good and less desirable customers

## Slide 20: PRELIMINARY SOLUTIONS AND IDEAS (cont.)
If you presently manage all of the control responsibilities yourself, hiring a manager can lose up a while to awareness at the maximum crucial obligations you experience doing and assist you develop your commercial enterprise.
Many commercial enterprise proprietors lease managers because the corporation grows or once they experience they`re unfold too thin. Consider whether or not it`s time to feature every other stage of control to assist your commercial enterprise run greater efficiently.
Hiring manager

## Slide 21
Operational Feasibility
Website reduces handwritten work of kennel card and phone call booking. It can also assist in reaching potential clients
Manual work and phone call booking are time-consuming. A website reduces time by providing automation and less human intervention
A website can lead to business growth and reaches to people outside a business’s regular foot traffic
PROJECT FEASIBILITY STUDY

## Slide 22
PROJECT FEASIBILITY STUDIES (cont.)
Economic Feasibility
Selections collectively primarily based totally at the effects
Development Costs
One-time prices for the project
Estimates enhance as greater element is given
Personnel Costs

## Slide 23
Salaries of all individuals that broaden the device
Additionally consists of benefits
User Time
Training Costs
Equipment Costs
Economic Feasibility
PROJECT FEASIBILITY STUDIES (cont.)

## Slide 24
Technical Feasibility
First website for small business required web form, data of customer, need technical person to handle website.
Business has a lot of potential to grow and expand in the near future.
Website contain is nearly 10 - 15 pages
PROJECT FEASIBILITY STUDIES (cont.)

## Slide 25
Website can be created in around 60 - 65 day during that time. First we give you some template where you select anyone you like.
In the second phase we give you a BETA website for testing.
If you feel it is difficult to use you can let us know and we will fix it.
In the third phase a third party will implement the whole website.
Schedule Feasibility
PROJECT FEASIBILITY STUDIES (cont.)

## Slide 26: PROJECT PLAN SCHEDULE

## Slide 27: PROJECT PLAN SCHEDULE
Start and End Date of the Project Design would be February 1st to April 27th.
Project Implementation would start at May 1st and End at June 31st.
The Manager would work on the Project Evaluation and Review Technique (PERT) / Critical Path Method (CPM) in order to break large activities into different Sub Activities.

## Slide 28: PROJECT PLAN SCHEDULE
Different Activities that include in the Project are:
Planning
Hiring Manager
Training Manager
Record Customer Data
Website Template
Approved Website Design
Complete Website Design
Implement
Follow up

## Slide 29: PERT CHART
Planning
Hire Manager
Website Template
Training Manager
Record Customer Data
Approved Website Design
Complete Website Design
Implement Website
Follow up

## Slide 30: CALCULATING THE CRITICAL PATH
In order to calculate the Critical Path we would need different Time Estimates.
Earliest Finish = Earliest Start + Activity Time
Latest Start = Latest Finish - Activity Time
Slack = Earliest Start - Latest Start
Or
Slack = Earliest Finish - Latest Finish
Activity | Earliest Start | Earliest Finish
Activity Time | Latest Start | Latest Finish

## Slide 31: CALCULATING THE CRITICAL PATH
Actual Activity | Planning | Hire Manager | Website Template | Train Manager | Record Customer Data | Approved Website Design | Complete Website Design | Implement Website | Follow up
Activity | A | B | C | D | E | F | G | H | I
Immediate Predecessors | - | A | A | B | D | C | F | E,G | H
Expected Time (Weeks) | 2 | 1 | 3 | 2 | 2 | 3 | 2 | 4 | 1

## Slide 32: Calculating the Critical Path
A | 0 | 2
2 | 0 | 2
B | 2 | 2
1 | 5 | 6
C | 2 | 5
3 | 2 | 5
F | 5 | 8
3 | 5 | 8
G | 8 | 10
2 | 8 | 10
D | 3 | 5
2 | 6 | 8
E | 5 | 7
2 | 8 | 10
H | 10 | 14
4 | 10 | 14
I | 14 | 15
1 | 14 | 15
SLACK = 3
SLACK = 3
SLACK = 3
SLACK = 0
SLACK = 0
SLACK = 0
SLACK = 0
SLACK = 0
SLACK = 0

## Slide 33: CRITICAL PATH
The Critical Path of the Project would be
Planning - Website Template - Approved Design - Complete Website Design - Implementation - Follow up
Hiring Manager - Train Manager - Record Customer
This path might be delayed for 3 weeks which will not affect any of the Project plan and schedule.

## Slide 34: PROJECT BUDGET

## Slide 35: PROJECT BUDGET
Planned initial budget of the project would be $120,000 - $150,000. It might increase based on the ongoing costs and Proposed Systems.
Website building cost and maintenance cost depending on stakeholder’s selection of domain and design.
Reference: https://www.websitebuilderexpert.com/building-websites/how-much-should-a-website-cost/

## Slide 36: PROJECT BUDGET
Website Domain | $12 - $60 P/Y
Website Hosting | $35 - $600 P/m
SSL Certificate | $0 - $200 P/m
Website Template or Theme | $0 - $200
Ecommerce Functionality | $20 - $24,000
Website content | $0 - $5,000
Apps and Integrations | $0 - $100
SEO and Marketing | $0 - $90

## Slide 37: PROJECT BUDGET
Maintenance of Website: First 2 years we gives you free service and then we charge around $2000 per year.
Cost of training is around $1000 our team person comes to your facility and trains you about how to use and what things you have to take care of.
Cost of web server: one time cost $2539.
Reference: https://www.dell.com/en-us/work/shop/servers-storage-and-networking/poweredge-t440-tower-server/spd/poweredge-t440/pe_t440_tm_vi_vpq3?gacd=9650523-1034-5761040-266691960-0&dgc=st&gclid=CjwKCAiAx8KQBhAGEiwAD3EiP9hdu5tRbyI6nepQ_m61AFv89SK7cWo7CU-OB3h2s3i7xy-Wg9ay-hoCTAYQAvD_BwE&gclsrc=aw.ds&nclid=_ArbLeHEBZdnC--MFAFghRxP5dCoSN6wSYHD0C6URWI1Ipa7DfAcEg2iW7JJsIkM

## Slide 38: PROJECT BUDGET
Cost of development : Websites with custom design and features need a $5,000 – $10,000 investment.
Total Cost of Ownership basic for year
        1st year =$17739 plus taxes.
        2nd year = $11739 plus taxes.
        3rd year $13739 plus taxes
        4th year $13739 plus taxes
        5th year $13739 plus taxes

## Slide 39: PROJECT DOCUMENTATION AND COMMUNICATION

## Slide 40: PROJECT DOCUMENTATION AND COMMUNICATION
Presentations and Project deliverables which are created to submit to stakeholder.
Project Documentation Starts from Fact Finding phase and continues during the Implementation Phase
Operational Documentation includes the input files, Output files and their destinations.
Errors or issues we face during the implementation of the Project.
Changes made when we work on implementing the Design.
Financial reports and Documents of the Employees.

## Slide 41: PROJECT DOCUMENTATION AND COMMUNICATION
Stakeholder Interviews and Communication through Reggienet.
Project Meetings which are held on Zoom and In-person.
Conversation through Outlook if there is anything to update something among the team members or to the Stakeholder

## Slide 42: FINAL THOUGHTS
Automate “Reservation and Care System”
  Website - powerful tool to automate bookings, collect data, reach new customers
Retain good customers and report on less desirable customers
  Provide discounts and loyalty program through website
  Understand customer trends through visualization of data
Seek Operations Manager to handle daily operations

## Slide 43: QUESTIONS?